User Acceptance Testing (UAT) Template

| Date | 13 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66080 |
| Project Name | IntelliSQL: Intelligent SQL Querying with LLMs Using Gemini Pro |
| Maximum Marks |  |

Project Overview:

Project Name                :  IntelliSQL: Intelligent SQL Querying with LLMs Using Gemini Pro

Project Description      : A Streamlit-based web application that leverages Google’s Gemini 1.5 Flash model to translate natural language English into executable SQL queries, allowing non-technical users to retrieve student data from a SQLite database.

Project Version             : v1.0.0

Testing Period               : 18-February-2026 to 19-February-2026

Testing Scope:

Features & Functionalities to be Tested

- Secure API Key Loading: Verifying the system correctly retrieves the GOOGLE_API_KEY from the .env file without exposure.

- Natural Language Translation: Testing the accuracy of the Gemini Flash model in converting English questions into valid SQL.

- Regex SQL Extraction: Ensuring the logic correctly strips conversational AI text to isolate raw SQL code.

- Database Query Execution: Confirming that the read_query function successfully fetches data from the STUDENTS table.

- UI Rendering: Testing the Streamlit interface for table display and sidebar navigation (Home, About, Query Tool).

User Stories / Requirements

- Non-Technical User: As a user, I can ask questions in plain English (e.g., "Show me students in Data Science") and see a table of results.

- Data Accuracy: As a user, I can view specific student marks and placement companies fetched directly from the database.

- System Admin: As an admin, I can securely manage API configurations and local database records.

Testing Environment:

- URL/Location: http://localhost:8501 (Default Streamlit port) or [Deployed URL on Streamlit Cloud]

- Database: Local data.db (SQLite) containing student records.

- Prerequisites: Python 3.x environment

GOOGLE_API_KEY configured in .env file

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | API Authentication | 1. Ensure .env file contains valid key. 2. Launch Streamlit app. | App initializes without "API Key not found" errors. | Correctly loaded | Pass |
| TC-002 | Basic Query Translation | 1. Enter "Show all students". 2. Click "Get Answer". | System generates SELECT * FROM STUDENTS;. | Exact match | Pass |
| TC-003 | Filtered Query Accuracy | 1. Enter "Who is in Data Science?". 2. Click "Get Answer". | SQL includes WHERE CLASS='Data Science'. | Correct filter | Pass |
| TC-004 | Regex Sanitization | 1. Trigger AI response with markdown code blocks. | System extracts only the SQL string between tags. | Clean SQL | Pass |
| TC-005 | Database Execution | 1. Submit a valid English question. 2. Wait for processing. | Results from data.db are fetched and displayed. | Data retrieved | Pass |
| TC-006 | UI Data Rendering | 1. Observe the output area after a query. | Data is displayed in a structured, readable table. | Proper table | Pass |
| TC-007 | Sidebar Navigation | 1. Click "About" in the sidebar. 2. Click "Home". | The main page content updates correctly for each section. | Smooth navigation | Pass |
| TC-008 | Negative Scenario (Invalid Input) | 1. Enter random gibberish (e.g., "xyzabc"). 2. Click "Get Answer". | System displays a friendly error or handles the empty result safely. | Handled safely | Pass |
| TC-009 | Numerical Aggregation | 1. Enter "What is the average marks?". | System generates SELECT AVG(MARKS) FROM STUDENTS;. | Accurate SQL | Pass |
| TC-010 | Specific Record Search | 1. Enter "Find student named Sijo". | SQL targets the NAME column correctly. | Found record | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | AI response includes conversational text in SQL execution | 1. Enter a vague query. 2. Submit. | High | Closed | Fixed by implementing Regex extraction to isolate raw SQL. |
| BG-002 | Sidebar navigation doesn't reset query results | 1. Run a query. 2. Switch to 'About' page. | Medium | Open | Results persist in memory; need to clear session state on page change. |
| BG-003 | Empty database error on first launch | 1. Delete data.db. 2. Run app.py. | High | Closed | Resolved by ensuring sql.py is executed to seed the database before app launch. |
| BG-004 | Markdown formatting (```sql) causing execution failure | 1. Input query. 2. Receive LLM response with tags. | High | Closed | Regex pattern updated to strip markdown formatting before sending to SQLite. |
| BG-005 | UI text overflow on mobile screens | 1. Open app on mobile. 2. View wide data table. | Low | In Progress | Need to adjust CSS for responsive table scrolling. |
| BG-006 | Invalid SQL syntax for complex phrasing | 1. Enter slang or very long query. | Medium | Open | Model occasionally hallucinates non-existent columns; requires prompt tuning. |

Sign-off:

Tester Name: Chinthala Devi Sree Sai Kalpana Reddy

Date: 18 February 2026

Signature: Chinthala Devi Sree Sai Kalpana Reddy

Notes:

- All test cases include positive and negative paths.

- Any failed test cases will be retested after resolution.

- All critical bugs must be resolved before production deployment.

- Product Owner and Project Manager approval is required before go-live.